Author: Matthew Eagleman

Date Created: 2/2/2026

Project Artifacts

Add A* pathfinding to project (Matthew)

Description:

Find an A* pathfinding package that we can import into our project, and set it up.

Notes:

- Look for specifically unity 2d

- You can make a new branch to test out different algorithms

Implement Inventory System

Description:

Make it so that the player can pick up items, Organize them in his inventory, and Equip items

Notes:

Model Dialogue System (Owen)

Description:

Create a model of the dialogue system, and its interconnecting parts.

Notes:

- We will use the lucid chart

- You should be able to interact with people, and make commentary on objects around the space.

- You should be able to talk to multiple people at the same time

- There should be a space for a profile to convey emotion and such

- There should be a space for the name of the person speaking

- This will be a tool for us to create conversations

- You will be using Unity’s built in UI functionality

Add Camera Follow (Trevor)

Description:

Make it so the camera smoothly follows the player

Notes:

- We will use cinemachine for this, I’d recommend just watching a tutorial video

- There is a weird glitch where the player kinda shakes as he’s walking when the camera follows him. I think it has something to do with the graphics being pixel perfect, and have yet to figure out a solution, but it looks bad and I don’t like it.

- Experiment and come up with a few options that look good

Add stair functionality

Description:

When the player is on the stairs It should look like he is walking up the stairs

Notes:

- There’s already a space for it in the movement section, but it's old and bad. You can delete that once you implement the new version

- I’d recommend using Physics2d.OverlapPoint() to check if the point at the player's feet is within the stairs.

- You can use a layermask with OverlapPoint() to only detect the stairs layer. The stairs will have to be on the layer marked stairs

- OverlapPointAPI: https://docs.unity3d.com/6000.3/Documentation/ScriptReference/Physics2D.OverlapPoint.html

- I’ve never used that OverlapPoint thing but it seems better than raycasting.

- It would be nice if you could find a way to check for stairs without doing it every frame.

Create kitchen assets

Description:

Create art for the game. Here’s what we know we need so far:

- Fridge

  - Fridge decorations (pictures, magnets, etc.)

- Table

- Chair for table. We will flip it to create 2

- Center island

  - Sink

- Counter

  - Oven/Stove

- Upper cabinets

  - Microwave

- Potted plant

- Knife set

- Fruit basket

- Candles

- Knife

- Cutting board

Notes:

- The player character is 4’ 6’’

- An 8px by 8px square is 1’6’’ by 1’6’’

- Look at the art i’ve already made for the basement/michaels room for reference on the art style

Create art guides

Description:

Create a guide in this format for different rooms of the house. Rooms we still need are:

- Attic (Alex Lee)

- Upstairs bathroom

- Upstairs hallway

- Gus’s room (Sam)

- Gus’s closet (Sam)

- Mid level bathroom

- Living room

- Office

- Dining room

- Mid level Hallway

- Boiler room (Alex Lee)

- Pool/Bar area

- Garage (Alex Lee)

- Front Yard

- Backyard

- Treehouse

Notes:

- Use the same format as the kitchen

Future artifacts

- Create Gameobjects for assets

- Decorate rooms